SPRINT BACKLOG – Group 21

Team members:

Leon Sigal – 324090737 – Leon.Sigal@e.braude.ac.il
Tamer Endrawes – 323117978 – tamer.endrawes@e.braude.ac.il

Yarin hamami – 315176891 – yarin.hamami@e.braude.ac.il

Sari Sweid – 207519265 – sari.sweid@e.braude.ac.il

Product Owner: Leon Sigal.
SCRUM Master: Tamer Endrawes.

Product Log:

- Finalize UML diagrams

- Build prototype server

- Build prototype client

- Create Order table in DB

- Integration and testing

- Submit assignment

Sprint 2 Backlog:

| Task | Hours | Task admin |
| --- | --- | --- |
| create Order table in DB | 2 | Leon, Sari |
| build basic server | 3 | Tamer, Yarin |
| build basic client | 3 | Leon, Tamer |
| test server connection to DB | 3 | Sari, Yarin |
| Server: Read Order data from DB | 2 | Tamer, Yarin |
| Server: update Order data in DB | 3 | Tamer, Yarin |
| Server: show connected clients ( ip + host) | 3 | Tamer |
| Client: get data from server | 2 | Sari, Leon |
| Client: send updated data to server | 2 | Sari, Leon |
| Fixing bugs and testing | 2 | ALL |
| Export server JAR | 1 | Tamer |
| Export client JAR | 1 | Sari |
| Test JARs on two computers | 1 | Leon, Yarin |
| Fix issues | 3 | ALL |
| SUBMIT ASSIGNMENT 2 | 0 | ALL |